## Slide 1: Software Engineering
Agile SCRUM

## Slide 2: Software Development Phases
Requirements gathering
Analysis
Design
  System design
  Object design
Development
Testing
Release
Maintenance

## Slide 3: Agile SCRUM
Agile SCRUM is a software methodology which is basically a way to program/go through the software development phases efficiently
The Agile process is known for its fast sprints/iterations and flexibility to change

## Slide 4: Sprints
Sprints are the core of Agile SCRUM and represents about a 1 week development duration
Each week will have a backlog of features to be implemented and is called an iteration
A typical FRC season will consist of 4-5 iterations

## Slide 5: Sprint planning meeting
Happens at the beginning of each iteration
Determines what needs to be completed by the end of the iteration and assigns user story points to it (basically a scale of how difficult it will be to implement)
Creates the project backlog and handles requirements changes (some of this should be done prior by the product owner, SCRUM master, and lead software engineer)
At this meeting the tasks in the backlog are assigned to developer

## Slide 6: Daily Standup Meetings
SCRUM normally has daily meetings where the team members will get together to stay on track and identify setbacks
The meeting structure is as follows:
  Each member will say what they are currently working on, what they need from other software engineers, what issues they are experiencing, how long they need to finish their work, and what they are going to do before the next meeting
  If there are any tasks remaining in the backlog and a software engineer has completed their task, they are assigned a new task
  The meetings are standing and are about 10 – 20 minutes long

## Slide 7: Reflection / Retrospective Meeting
These meetings are held at the end of each iteration
Topics discussed at these meetings include:
  What went well during the week
  What needs to be improved in the program and/or development process
  What was not finished during the sprint and why
  Any changes that are needed for the following week

## Slide 8: Burndown Charts
A chart of the progress of each iteration should be created throughout the week
Every day the amount of remaining user story points should be recorded and plotted on a line chart
At the end of the iteration, the amount of user story points completed in that iteration is called the sprint velocity
The burndown chart is used to track progress during an iteration

## Slide 9: Example Burndown Chart
Chart: Sprint Backlog
| 42461 | 42462 | 42463 | 42464 | 42465 | 42466 | 42467 | 42468
User Stories Left | 45 | 52 | 50 | 42 | 30 | 22 | 13 | 2